The Exec Status Radiator (Automated Jira Dashboard)

Stop spending your Fridays making PowerPoint slides. Build a Jira Dashboard using these exact JQL (Jira Query Language) queries. Share the link with executives.

- Layout: 3 Columns.

Widget 1: The "Risk Radar" (Two-Dimensional Filter Statistics)

What it shows: Epics that are actively executing but have been flagged by engineers as at risk or blocked.

JQL: issuetype = Epic AND statusCategory = "In Progress" AND (Flagged = Impediment OR priority = Highest OR labels in ("Risk", "Blocked"))

Widget 2: Scope Creep Alert (Filter Results)

What it shows: Stories or Epics that were injected into the current timeline after the planning phase was locked.

JQL: project = "Your_Project" AND created >= startOfMonth() AND sprint in openSprints() (Adjust dates based on your PI/Sprint cadence)

Widget 3: The Dependency Train Wreck (Filter Results)

What it shows: Tickets that your teams are waiting on from other teams (or vendors) that are not moving.

JQL: issueLinkType = "is blocked by" AND resolution = Unresolved AND statusCategory != "Done"

Widget 4: PI / Quarter Progress (Pie Chart or Epic Report)

What it shows: High-level completion percentage of the portfolio.

JQL: issuetype = "Portfolio Epic" AND "Target Quarter" = "Q3-2026"

Group by: Status.