The "Front Door" Intake (Jira Portfolio Config)

This is not a document; this is how you configure your Jira (or ADO/Asana) to enforce governance automatically.

The Issue Type: Create a specific Jira Issue Type called Portfolio Epic or Initiative.

The Intake Workflow (The Kanban Board): Map your Jira workflow exactly to this Lean Portfolio Management (LPM) flow:

Funnel: Anyone can submit an idea here. No limits.

Review: PMO/Product Leaders review. Is it aligned with strategy? (If no, drop it).

Analysis: The Lean Epic Brief (Template 1) is written here. High-level sizing happens here.

Portfolio Backlog: Approved by executives. Waiting for engineering capacity.

Executing: Sprints/PIs have started.

Done: Feature is live and metrics are being measured.

The 5 Mandatory Jira Custom Fields (Intake Screen): When a stakeholder clicks "Create," require these fields so you don't have to chase them down later:

Strategic Theme: [Dropdown: e.g., "Cloud Migration", "Q3 Revenue Growth", "Tech Debt"]

Executive Sponsor: [User Picker]

Target Quarter/PI: [Dropdown]

Cost of Delay: [Number Field - "If we don't do this, how much money/efficiency do we lose per month?"]